RUSH TOWN BOARD

Minutes of August 4, 2009

Special Meeting

A special meeting of the Rush Town Board, County of Monroe, was called to order by Supervisor Udicious at 8:00 AM on August 4, 2009, at the Rush Town Offices, 5977 East Henrietta Road, Rush, New York to discuss the ADA Compliant Project by Tower Construction.

PRESENT:			Thomas Doupe	-----	Councilman

Lisa Sluberski	-----	Councilwoman

Richard Anderson -----	Councilman

William Udicious	-----	Supervisor

Pamela Bucci	-----	Town Clerk

EXCUSED:			Donald Knab        	-----  	Councilman, Deputy Town Supervisor

Supervisor Udicious stated that Phase I of the Pavilion and ADA Compliant Facilities is underway.

The Board discussed the continued possibilities of state funds and town proceeds to support Phase II.  The equipment necessary for Phase II is now on site for use in Phase I.  In discussions with the architect, and in anticipation of future funding, digging the footers and pouring the slab at this time would allow a curing period and protection from the weather elements.  The cost of digging footers and pouring the cement slab is $46,000.  Phase II cost will be reduced to $81,800.  Funds are available in the General Fund.

RESOLUTION #135-09

Councilman Anderson made a motion to authorize the Supervisor to enter into an agreement with Tower Construction to add digging the footers and pouring the cement slab for the entire Pavilion and ADA compliant facility in the amount of $46,000 to the cost of Phase I.  Funds are to be deducted from the General Fund.    Councilman Doupe seconded the motion.  Roll:

| Councilman Anderson Councilman Doupe | aye aye |
| --- | --- |
| Councilwoman Sluberski | aye |
| Supervisor Udicious | aye carried. |

There being no further business, the meeting was adjourned at 8:20 AM by common consent of all councilpersons present.

Respectfully submitted,

Pamela J. Bucci

Town Clerk